Activity: SPM

Name: Moiz Ansari			 			       Marks: 2*15= 30

Roll No: 23i-0523

Section: F

For each situation, write:

- Best category from the list below

- One-line justification

- One closely related category that it is NOT, with a short reason

- Category selected without giving reason won’t be marked.

### Categories

- Deliverable

- Milestone

- Work Package

- Task

- Activity

- Work Product

- Dependency

- Resource

| No. | Situation | Best Category | Why? | Not This Category | Why Not? |
| --- | --- | --- | --- | --- | --- |
| Example | The team announces that the design phase has been completed, and now implementation can begin. | Milestone | It is a checkpoint showing completion of a major stage. | Deliverable | Because it is not a product or document being handed over to the client. |
| 1 | A software house promises the client that by Friday the team will have completed the requirements approval stage, so that design work can officially begin. | Milestone | It marks the completion of a specified set of activities at a specific date. | Deliverable | It is a checkpoint in time and may not have a complete deliverable associated with it. |
| 2 | The project manager groups all work related to backend APIs, database connectivity, and server-side validation under one larger unit and assigns it to the backend team. | Work Package | It is a large, logically distinct section of work allocated to a single team. | Task | A task is a much smaller piece of work that is typically allocated to a single person. |
| 3 | During project execution, the team prepares a meeting summary document to record discussion points, pending decisions, and open issues for internal reference. | Work Product | It is a collection of documents or reports used to share information and provide status. | Deliverable | It is an internal reference, not the end result provided to the client. |
| 4 | A developer is assigned to write and test the login page validation code before the end of the day. | Task | It is a much smaller piece of work (duration of hours) allocated to a single person. | Work Package | A work package is a large section of work spanning a long duration and assigned to a team. |
| 5 | The team cannot begin system testing until all major development modules are integrated. | Dependency | It dictates that an activity cannot begin until a preceding activity is completed. | Milestone | It defines a logical relationship (Finish-to-start) between tasks, not a date checkpoint. |
| 6 | A client receives the final tested version of the software along with installation documentation at the end of the project. | Deliverable | It is the end result (code and documentation) formally provided to the client. | Work Product | While it starts as a work product, it becomes a deliverable because it is the end result. |
| 7 | The project manager places ‘Database Design’ on the project schedule with a defined start date, end date, and estimated duration. | Activity | It has a clear start, a clear stop, and a duration that can be forecasted. | Milestone | It has a duration, whereas a milestone is a checkpoint in time. |
| 8 | The project manager announces that the design review has been completed, and this point will now be used to check whether the project is ready to move into implementation. | Milestone | It acts as a checkpoint marking the completion of a specified process step. | Activity | It represents an event or completion point, not an ongoing process with a forecasted duration. |
| 9 | For the next phase of the project, the team needs two developers, one UI designer, testing software, and a lab environment. | Resource | It lists the staff, equipment, and limited assets required by an activity. | Deliverable | These are internal inputs required to do the work, not outputs provided to the client. |
| 10 | The team prepares an early prototype screen design to discuss interface ideas with stakeholders, but it may never be directly delivered as a final client output. | Work Product | It is used to share information and requirements. | Deliverable | It is an intermediate tool and not the result of the project provided to the client. |
| 11 | The project manager treats the Mobile App Module as one larger unit of related work and assigns its subparts to the mobile team for planning and control. | Work Package | It is a logically distinct section of work containing concurrent activities allocated to a team. | Task | A task is a much smaller sub-component of a work package allocated to one person. |
| 12 | A student team says, “First we will finish requirements, then design, then coding, then testing.” Another team member adds, “Coding cannot begin until design is approved.” | Dependency | It establishes a sequence where one activity cannot begin until a previous event is reached. | Milestone | It outlines the reliance between phases, rather than just marking a specific checkpoint. |
| 13 | At the end of sprint planning, the manager says, “By this date, we should have completed user authentication so we can measure progress against the plan.” | Milestone | It is a checkpoint with a specific date and description used to track project completion. | Deliverable | It is a marker used for tracking, which may or may not have a deliverable associated with it. |
| 14 | The team writes a draft risk analysis note to identify possible delays, but this note is mainly for planning and discussion, not yet for formal submission to the client. | Work Product | It is an analysis report used in the beginning stages of a project. | Deliverable | It is for internal planning and discussion, not the end result provided to the client. |
| 15 | A developer spends three hours creating the password reset function, which is one small part of the larger user management module. | Task | It is a much smaller piece of work allocated to a single person. | Work Package | It is a small part of a module, not a large distinct section of work allocated to a team. |